## Slide 1: Discover Me
From Radio Streaming MVP to Professional Creator Platform\nDevelopment Journey & Analysis\nMay 2026\n\nTanaka Makuvaza

## Slide 2: Agenda
• What is Discover Me?\n• Our Structured Development Workflow\n• Complete Timeline (Jan-May 2026)\n• MVP Phase & Status Reviews\n• The Discover Me Pivot\n• April Radio Reliability Crisis & Fixes\n• Current Capabilities & Analytics\n• Testing Approach\n• Recent Enhancements\n• Next Steps & Q&A

## Slide 3
Development Timeline Overview
January 2026 - May 2026
Jan 2026: MVP Foundation & Completion (Status Reviews 1 & 2)\nFeb-Mar 2026: Feature expansion, Spotify-like features, Discover Me pivot to creator networking\nApril 2026: Radio regression investigation - 30+ bugs fixed (stuttering, Supabase scaling)\nMay 2026: Artist stats dashboard, analytics.service.ts, new DB migrations (059, 060), Refinery overhaul\n\nMajor architectural upgrade: Redis hybrid state + play_decision_log transparency
Notes: Full visual timeline available in timeline.md. Key theme: methodical progress with focus on reliability after scaling issues appeared.

## Slide 4
April 2026 Radio Reliability Crisis
Problems at scale:\n• Stuttering and skipping between tracks\n• Songs restarting unexpectedly\n• Supabase 503 errors and high disk IO\n• Inaccurate listener counts\n\nRoot cause: Early in-memory state management
Notes: These issues surfaced after initial success. We performed a full codebase audit and architectural redesign rather than quick patches.

## Slide 5
Solutions & Architectural Improvements
• Hybrid Redis + Supabase architecture (stateless backend)\n• play_decision_log table for complete transparency\n• Atomic credit RPCs and server-side FFmpeg validation\n• Caching, circuit breakers, SWR optimizations\n• Comprehensive test matrix (Master E2E + 14 radio tests)\n\nResult: Stable, trustworthy, scalable radio streaming
Notes: These changes eliminated the early bugs and made the system production-ready. The transparency logging builds artist trust.

## Slide 6
Current Platform Capabilities
Radio: Reliable streaming with realtime chat\nAnalytics: New artist stats dashboard + DB migrations\nRefinery: Complete paid submission & review system\nDiscover Me: Professional profiles, job board, Catalysts marketplace\nCompliance: Self-service account deletion\n\nCross-platform parity (Web + Mobile)
Notes: The platform today is mature, reliable, and ready for users. Recent focus has been on analytics and creator tools.

## Slide 7
Summary & Next Steps
Summary:\n• Methodical development from MVP to full platform\n• Successfully resolved scaling challenges\n• Built transparent, reliable radio + networking platform\n• 497 commits, 27+ plans, comprehensive testing\n\nNext Steps:\n• Complete Discover Me UI and livestream features\n• Execute full test suite\n• Prepare for broader launch
Notes: Thank you. Questions? Live demo of current radio player, artist stats dashboard, and admin tools available.